Ebay Test plan

## • Test plan identifier

ebay_login_tp_001

## • Introduction

To verify the login functionality of the eBay application for valid and invalid users.

## • Test items

- Username

- Password

- Sign in button

- Forgot password

- Keep me signed in

- Register link

## • Features to be tested

- Username validation

- Password validation

- Login functionality

- Forgot password

## • Features not to be tested

- Header

- Footer

- Register page

- Ads section

## • Approach

- Black Box Testing

- Functional Testing

- Automation Testing using Selenium

## • Item pass/fail criteria

Total Test Cases = 50

Pass:

- 40 TC Passed

Fail:

- Critical login issue or server failure

## • Suspension criteria and resumption requirements

### Suspension

- Server down

- Critical bugs

- Environment failure

### Resumption

- Stable build available

- Bugs fixed

## • Test deliverables

- Test Plan

- Test Cases

- Bug Report

- Test Report

- Test Summary Report

## • Environmental needs

### Software

- Windows

- Chrome

- Selenium

- Java

### Hardware

- 8GB RAM

- Internet connection

## • Responsibilities

| Person | Task |
| --- | --- |
| Rahul | Manual Testing |
| Aman | Automation Testing |
| Priya | Review & Reporting |

## • Staffing and training needs

- Team Size: 3–5

- Selenium Training: 1 Month

## • Schedule

- Test Case Writing: 2 Days

- Testing: 4 Days

- Reporting: 1 Day

## • Risks and contingencies

- Internet issue

- Server downtime

- Requirement changes

## • Approvals

- QA Manager

- Project Manager

Top of Form

Bottom of Form