TEAMS Meeting test plan

## • Test plan identifier

teams_meeting_tp_001

## • Introduction

To verify the meeting functionality of Microsoft Teams application.

## • Test items

- Join meeting button

- Audio

- Video

- Chat option

- Screen sharing

- Leave meeting button

## • Features to be tested

- Join meeting

- Audio and video functionality

- Chat during meeting

- Screen sharing

- Leave meeting

## • Features not to be tested

- Teams admin settings

- Payment/subscription

- Backend database

## • Approach

- Black Box Testing

- Functional Testing

- UI Testing

## • Item pass/fail criteria

Total Test Cases = 30

Pass:

- 25 TC Passed

Fail:

- Meeting join/audio-video failure

## • Suspension criteria and resumption requirements

### Suspension

- Server down

- Meeting not connecting

- Critical bugs

### Resumption

- Stable build available

- Critical issues fixed

## • Test deliverables

- Test Plan

- Test Cases

- Bug Report

- Test Report

## • Environmental needs

### Software

- Windows

- Microsoft Teams

- Chrome Browser

### Hardware

- Laptop/Desktop

- Webcam

- Microphone

- Internet connection

## • Responsibilities

| Person | Task |
| --- | --- |
| Rahul | Meeting testing |
| Aman | Audio/video testing |
| Priya | Bug reporting |

## • Staffing and training needs

- Team Size: 3–4

- Teams training: 1 Week

## • Schedule

- Test Writing: 1 Day

- Testing: 3 Days

- Reporting: 1 Day

## • Risks and contingencies

- Internet issues

- Audio/video failure

- Server downtime

## • Approvals

- QA Manager

- Project Manager